Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 21/08/2024 |
| Venue: | Microsoft Teams |
| Attendees: | Yoan-Mario Hristov  Chee Kin Go  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | Questions regarding the vet to have a profile on the web app will need to be ask at the   next face-to-face practical (tomorrow) |
| 2. | System architecture needs to be decided and assigned tomorrow |
| 3. | Admin dashboard Finance feature is an additional feature that will be done if there is  enough time in Sprint 2 or 3 |
|  |  |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Finished creating test cases for 5 user stories on   Github Project Board | Chee Kin Go |  |
| 2. | Researched and test creating mySQL database | Evelyn Lie |  |
| 3. | Continue with Figma UI Admin dashboard pages | Edward Lim   Padmajaya |  |
| 4. | Continue writing SRS | Frandom Leo   Inovejas |  |
| 5. | Continue writing SRS | Yoan-Mario   Hristov |  |
| 6. | Finished creating test cases for 1 user story on Github   Project Board | Edward Lim Padmajaya |  |