Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 11

## Meeting Details

|  |  |
| --- | --- |
| Date: | 19/09/2024 |
| Venue: | RMIT Building 14 Level 10 Room 31 |
| Attendees: | Yoan-Mario Hristov  Chee Kin Go  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas  Jyoti Kundu |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | For next sprint, we will have to integrate different clinics, where each clinic has   different prices for each appointment type, so that the pet owners can compare prices   between clinics |
| 2. | Delete data is an optional feature because “why would you want to delete a medical   record” (said Product Owner) |
| 3. | Sprint Retrospective will be done on Sunday (22 September 2024) at 8 pm on Microsoft Teams |
| 4. | All test cases for controllers and services relating to articles will be created by Evelyn   Lie |
| 5. | All test cases for controllers and services relating to scheduling appointments will be   created by Chee Kin Go |
| 6. | All test cases for controllers and services relating to user and pet registration will be   created by Yoan-Mario Hristov |
| 7. | Scheduling, rescheduling, and cancel appointments feature are moved to Sprint 2   because it needs to be revised due to decision 1 above |
| 8. | Delete pet, view patients list, and add new medication feature will be implemented by   Evelyn Lie |
| 9. | All issues and test cases must be done before Sprint Retrospective |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Implemented the display of upcoming appointments   for pet owners in their homepage | Evelyn Lie |  |
| 2. | Fixed login and registering bug | Yoan-Mario   Hristov |  |
| 3. | Implemented edit pet information and medical record | Evelyn Lie |  |
| 4. | Created UI for “Pets” page which display all the pet of   the pet owner | Edward Lim  Padmajaya |  |
| 5. | Created CI pipeline | Evelyn Lie |  |
| 6. | Created test cases for schedule appointment   controllers | Chee Kin Go |  |
| 7. | Created test cases for vet dashboard controller and   surgery and immunisation history services | Evelyn Lie |  |
| 8. | Continue fixing links on trends page | Frandom Leo  Inovejas |  |