Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 16/09/2024 |
| Venue: | Microsoft Teams |
| Attendees: | Yoan-Mario Hristov  Chee Kin Go  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | Continue implementing pet registration back-end to allow registering 0 or multiple   pets at a single form (Yoan-Mario Hristov) |
| 2. | Displaying data on Pet Profile from database will be implemented by Evelyn Lie |
| 3. | Scheduling appointment back-end functionality will be implemented by Chee Kin Go |
|  |  |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Fix navigation bar links for vet’s side | Evelyn Lie |  |
| 2. | Implemented displaying vet’s data in profile page   (back-end) | Evelyn Lie |  |
| 3. | Review PR and merge branch from Weekly-Schedule-Appointment to main (developed by Evelyn Lie) | Chee Kin Go |  |
| 4. | Review PR and merge branch from vet-daily\_schedule to main (developed by Chee Kin Go) | Evelyn Lie |  |
| 5. | Review PR and merge branch from feature/vetProfile to main (developed by Evelyn Lie) | Chee Kin Go |  |