Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 12

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/10/2024 |
| Venue: | RMIT Building 14 Level 10 Room 31 |
| Attendees: | Yoan-Mario Hristov  Chee Kin Go  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas  Jyoti Kundu |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | All features are now compatible with H2 database |
| 2. | Yoan-Mario Hristov to implement hosting of VetCare on AWS |
| 3. | Product Owner have provided feedback on current implementation of VetCare and to implement additional requirement |
| 4. | Frandom Leo Inovejas has completed the implementation of FAQ page |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Host VetCare on AWS | Yoan-Mario Hristov | Week 11 |
| 2. | Implement adding Vet Availability feature | Edward Lim Padmajaya | Week 11 |
| 3. | Disable edit of medication at pet owner dashboard | Evelyn Lie | Week 11 |
| 4. | Bug fixes | Evelyn Lie | Week 11 |
| 5. | Implement reset password feature | Evelyn Lie | Week 11 |
| 6. | Update SRS | Chee Kin Go, Evelyn Lie | Week 11 |