Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 6

## Meeting Details

|  |  |
| --- | --- |
| Date: | 1/10/2024 |
| Venue: | Microsoft Teams |
| Attendees: | Yoan-Mario Hristov  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas |
| Apologies: | Chee Kin Go |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | Continue working on assigned features |
| 2. | Frandom Leo Inovejas implemented article pages for educational resource |
| 3. | Chee Kin added clinic selection field for vet registration |
| 4. | Chee Kin display clinic name on upcoming appointment on pet owner dashboard |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Display clinic name in confirmation page for rescheduling appointment | Chee Kin Go | Week 10 |
| 2. | To create FAQ section for Vetcare | Frandom Leo Inovejas | Week 10 |
| 3. | Add email reminder for upcoming appointment | Edward Lim Padmajaya | Week 11 |
| 4. | Continue implementation of educational resource page | Frandom Leo Inovejas | Week 10 |
| 5. | Local H2 migration from local MySQL | Evelyn Lie | Week 11 |
| 6. | Migration to Docker | Evelyn Lie | Week 11 |