Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 9

## Meeting Details

|  |  |
| --- | --- |
| Date: | 7/10/2024 |
| Venue: | Microsoft Teams |
| Attendees: | Chee Kin Go  Edward Lim Padmajaya  Evelyn Lie  Frandom Leo Inovejas |
| Apologies: | Yoan-Mario Hristov |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1. | Continue working on assigned features |
| 2. | Need to use H2 database for running VetCare in local device |
| 3. | Need to refine feature to integrate with H2 database |
| 4. | Edward Lim Padmajaya has fully integrated the email reminder feature for upcoming appointment |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1. | Prescription Refill Delivery | Yoan-Mario Hristov | Week 11 |
| 2. | Continue implementation of FAQ | Frandom Leo Inovejas | Week 11 |
| 3. | Docker migration | Evelyn Lie | Week 11 |
| 4. | Refine features to ensure it is compatible with H2 database | Chee Kin Go, Evelyn Lie | Week 11 |